## Slide 1
Introduction to Game Design and Development
ITCS 4230/5230
Dr. Dewan Tanvir Ahmed
Department of Computer Science
University of North Carolina at Charlotte
Game Design Process

## Slide 2: Objectives
Learn the common lifecycle models for
  Software development and
  Game design and development
Game Production Lifecycle
  Anatomy of a Game designer

## Slide 3: Terminology
Software development projects
  Software design
  Implementation (aka programming or coding)
Game production projects
  Game Design
  Development
    Includes software design, implementation, etc.
    Includes pre-production, production, etc.

## Slide 4: SDLC
A software development process
  aka Software Development Life-Cycle (SDLC)
It is a structure imposed on the development of a software product.

## Slide 5: Software Process Framework
A structured set of activities required to develop a software system
Umbrella activities
Framework activities
    actions
work tasks
work products
milestones & deliverables
QA checkpoints
Process Framework
Umbrella activities are applicable across entire software process.
Typically includes:
Project tracking and control
Risk management
Software quality assurance
Technical reviews
Measurement

## Slide 6: Software Process Framework
A structured set of activities required to develop a software system
Umbrella activities
Framework activities
    actions
work tasks
work products
milestones & deliverables
QA checkpoints
Process Framework
Activity: part of the project that
takes place over a duration of time
Milestone: a condition or event that is used to indicate progress
Deliverable: tangible result of project that is given to customers
Notes: Milestone example: completion of an activity, approval of a deliverable, completion of a technical review
More specifically: Test plan review—test plans are adequate and we are now ready to test;

## Slide 7: Framework Activities
Same set of framework activities will be applied to every project ...
…but the tasks (and degree of rigor) for each activity will vary based on:
  the type of project
  characteristics of the project
Communication
Planning
Modeling
Construction
Deployment

## Slide 8: Software Process Models
Waterfall model
  a.k.a. “classic life cycle”
  Separate and distinct process activity phases, linear flow
Incremental process models
  Complete a sequence of the process activities in linear fashion
  Each pass results in deliverable piece of software
Evolutionary (iterative) process models
  Each iteration through sequence of activities develops a limited prototype to extract feedback from customer
Notes: Not every process model should be applied to every project. Each has characteristics which make them more or less applicable.
Codify different approaches to software process so that impose order on the potential chaos that lurks in software development projects.

## Slide 9: Incremental vs. Iterative Process Model - Analogy
Incremental development
Iterative development

## Slide 10: Waterfall Model
Communication
Initiation
Requirements gathering
Planning
Estimating
Tracking
Modeling
Analysis
Design
Construction
Code
Test
Deployment
Delivery
Validation
Sequential workflow
1970s
The waterfall model was first defined by Winston W. Royce in 1970
Notes: Introduced in 1970.
Issue: not really any guidance on how each phase should result in the generation of these artifacts
Used in US DoD contracts for many years
An example process for “big up front design”

## Slide 11: Waterfall Model (cont.)
“Pure” waterfall –
  complete each phase before moving to the next.
  Linear progression through phases.
  Document-driven -- each phase results in the production of an artifact (i.e. states progress). These are the deliverables.
  Each completion of a phase is considered to be a milestone.
  Results cascade (like a waterfall) into the next phase.

## Slide 12: Waterfall Model (cont.)
Advantages of the waterfall model:
  Most widely used software process model
  Highly disciplined process of documentation
  Easily observable development progress
  Good for management control (plan, staff, track)
  Easy to create budget
  Consistent review process

## Slide 13: Waterfall Model (cont.)
Disadvantages of the waterfall model:
  No opportunity for iteration
  No opportunity for feedback
  Document centric - All requirements must be known upfront
  Strict task dependencies reduces efficiencies (no parallel activities)
  Takes a long time to get the product into the customer's hands which magnifies risk
  Can give a false impression of progress
  Not user centered –
    Little opportunity for customer to preview the system

## Slide 14: Waterfall Model (cont.)
When to use Waterfall Model
  Requirements are very well known
  Product definition is stable
  Technology is well-understood
  New version of an existing product is required

## Slide 15: Incremental Process Models
Development and delivery split into increments
  Each increment delivers part of required functionality as an operational product
  Highest priority requirements in early increments
    First increment is core product

## Slide 16: Incremental Model
Basic idea
  Waterfall model applied to an increment
time
software functionality
increment n
…
Notes: Iterative vs. Incremental models (A. Cockburn): Iterative is planned rework; increment is an addition of functionality
Write on the board:
Iterative vs. Incremental models (Pfleeger):
Desired features: Document editing and file management, spell check, “templates”
Iterative delivers entire system in first iteration (some features are rudimentary) and then improves it (e.g., crappy versions of editing, spell check, and templates in v1, improved versions in v2, etc). (All layers are present)
Incremental introduces new features in each increment. (Add a layer each time)
Applicable when you have a solid understanding of the requirements, the requirements aren’t likely to change, but the software system is too large to design, implement, and deliver as one big chunk (it would take too long, for one thing)
If you are a long time user of Google docs, you have been a witness to the application of an incremental process model…new features have appeared over time.

## Slide 17: Evaluating Incremental Development
Benefits
  Early increments can help elicit requirements
  Provide a functional system from first increment
  Others?
    Lower risk of overall project failure
    Can work on the “core product” with small team, add people if needed if next increment is desired
    Highest priority system services receive the most testing
Notes: Other benefits:
Lower risk of overall project failure
Can work on the “core product” with small team, add people if needed if next increment is desired
Can plan increments to manage risks – a team member with certain expertise is unavailable for entire project, schedule tasks around him/her
Highest priority system services receive the most testing

## Slide 18: Evolutionary (Iterative) Process Models
Designed to accommodate evolving business and product requirements
  Iterative approach to software development
    Produce some initial version of software functions
    Review what you have and what you’ve learned
    Refine and improve what you deliver
    Software features evolve and become increasingly complete
Two common models:
  Prototyping
  Spiral Development Model
Notes: Write on the board:
Useful when:
the requirements are unknown or expected to change
short time-to-market makes it impossible to deliver a full version of the product but some “lesser” version of the product must be delivered/sold to stay competitive
A set of core requirements are well understood but extensions/advanced features aren’t fully imagined or specified
Iterative vs. Incremental models (Pfleeger): Iterative delivers entire system in first iteration (some features are rudimentary) and then improves it (e.g., crappy versions of editing, spell check, and templates in v1, improved versions in v2, etc). Incremental introduces new features in each increment.
Iterative vs. Incremental models (A. Cockburn): Iterative is planned rework; increment is an addition of functionality that is
Iterative and incremental approaches can be complementary. You iteratively design increments and their integration

## Slide 19: Evolutionary Process Models: Prototyping
Prototyping
  Rapid (throw-away) prototyping
    Objective: understand the system requirements
    Start with poorly understood requirements
  Exploratory development (a.k.a. evolutionary prototyping)
    Objective: work with customers and evolve a final system
    Start with well-understood requirements
Notes: Useful when developers are unsure of the efficiency of an algorithm, adaptability or suitability of an operating system, or how the user should interact with the system

## Slide 21: Spiral model
Notes: The spiral model combines the idea of iterative development (prototyping) with the systematic, controlled aspects of the waterfall model. It allows for incremental releases of the product, or incremental refinement through each time around the spiral. The spiral model also explicitly includes risk management within software development.

## Slide 22: Spiral model
Combines the idea of
  iterative development (prototyping)
  With systematic, controlled aspects of the waterfall model.
It allows for
  incremental releases of the product
  incremental refinement
  explicitly includes risk management within software development.
Notes: Identifying major risks, both technical and managerial, and determining how to lessen the risk helps keep the software development process under control

## Slide 23: Reuse-oriented development
Based on systematic reuse where systems are integrated from existing components or COTS (Commercial-off-the-shelf) systems
Process stages
  Component analysis
  Requirements modification
  System design with reuse
  Development and integration
This approach is becoming more important but still limited experience with it

## Slide 24: Reuse-oriented development

## Slide 25: Game Production
Originally considered a software development project
It requires new skills, team members, and project structure
  Artistic tasks
  Content development
  Story writer
Game engines also transformed game development to more “scripting” than “programming”.

## Slide 26: Programming Teams
1980s programmers developed entire game (and did art and sounds too!)
Now programmers write code to support designers and artists (who are real content creators)

## Slide 27: Programming Areas
Game code
  Anything related directly to the game
Game engine
  Any code that can be reused between different games
Tools
  In house tools
  Plug-ins for off-the-shelf tools

## Slide 28: Game Development Team
Design
Game Designer
Level Designer Writer
Art
Art Lead
Concept, Character, Background, Animation, Texture, Sound, etc.
Test
Test Lead
Testers
Programming
Tech Lead
AI and Logic, Physics, Effects, Sound, Tools, DB, Networking & MU, etc.
Producer(s)
External
Internal
Assistants

## Slide 29: Your Team Structure (by necessity)

## Slide 30: Tool-based Process
Recent trend toward “less coding”
Tools like game engines and levels editors
  Use of existing libraries and GUI
  Scripting instead of programming
Still needs specialized code

## Slide 31: Game Producers
External
  From publisher
Internal
  From development company
  aka project manager or director
Assistant
  Assets, daily tasks (builds, backup, etc.), screenshots, PR, checking milestones, paperwork, etc.

## Slide 32: Design Team
Game design requires both Talent and Skill.
Talent is innate, but skill is learned.
Imagination
Technical awareness
Analytical competence
Mathematical competence
Aesthetic competence
General knowledge and ability to research
Writing skills
Drawing skills
Ability to synthesize
Anatomy of a Game Designer
Notes: Game designer
Play a lot of games!
Use demos and reviews, look around, chat, etc.

## Slide 33: Game Designer Imagination
Imagination is essential to create a game which exists in Artificial universe
  Make-believe place governed by make-believe rules
Imagination forms:
  Visual and auditory
    Enables to think of new building, animals, trees – how they look and sound
  Dramatic
    Require to create good character, plot, scenes, climaxes, etc.
  Conceptual
    Enables to define relationships between ideas, interactions and dependencies
Imagination includes Adaptation

## Slide 34: Game Designer Technical Awareness
A general understanding of
  Computer programs
  Games (how they work)
  Scripting language (level designer)
  Knowledge of target platform

## Slide 35: Game Designer Analytical Competence
Ability to study and dissect something:
  An idea or a problem or an entire game design
Able to recognize good and bad parts of design
Example:
  Detecting dominant (unbeatable or nearly unbeatable)

## Slide 36: Game Designer Mathematical Competence
Designers must have
  Basic math skills
  Trigonometry
  Principles of probability
Balancing games that features complex internal economics
  Business simulators
  Real-time strategy games

## Slide 37: Game Designer Aesthetic Competence
Should have
  a general aesthetic competence and sense of style
Able to set the visual tones of the game and to create a consistent and harmonious look.
Many games are visual clones of one another, depending on stereotype and clichés rather than real imagination
Watch movies that are famous for visual style!

## Slide 38: Game Designer Quality
General Knowledge
Writing Skills
Drawing Skills
Ability to compromise
  Be professional
    Able to compromise on details and integrate a variety of opinions while preserving consistent, holistic vision of the game

## Slide 39: Programming Team
Tech lead
Programmers
  AI and Logic
  Physics
  Tools, DB, network and multi-player
  Graphics effects, sound effects, weapons
  Scripting languages

## Slide 40: Art Team
Art director
Artists
  Concept
  Character modeling
  Background modeling
  Animation
  Texture
  Sound, etc

## Slide 41: Externals
Music
Voice
Sound effects
Video
Motion capture
Language localization
Legal, manual, etc.

## Slide 42: Production Lifecycle
Concept development and design
Pre-production (proof of concept)
Production
Test (alpha and beta)
Release (after code freeze)
Maintenance
Upgrade
Notes: Fundamentals of Game Development
Heather Maxwell Chandler, Rafael Chandler

## Slide 43: Concept Development
Taught Earlier
  Lecture 3 and 6

## Slide 44: Concept development
Can we change everything?
The followings are decided once at the beginning and not changed.
  Choice of concept
  Target Audience
  Genre

## Slide 45: Pre-Production
It proves that your team can make the game, and that the game is worth making - Proof of Concept
The tasks are:
Complete the game design
Create Art bible
Establish production path
Write up the project plan
Finally build a prototype
Notes: Preproduction is gearing-up time.
Your goal is to complete the game design, create the art bible, establish the production path, write up the project plan, and create a prototype.
This phase is also where you do some technical prototyping that demonstrates the feasibility of any new technology you hope to deliver.

## Slide 46: The Game Design Document
A game design document exhaustively details everything
  Available by the end of preproduction
GDD becomes a requirement from which you make
  The art production plan and
  The technical plan

## Slide 47: The Game Design Document
During the development cycle
  Always keep it up-to-date (online, e.g. wiki pages)
  Accessible by all team members
GDD has complete information (with finest detail) about
  gameplay
  user interface
  story
  characters
  monsters
  AI, and everything else

## Slide 48: The Art Production Plan
Preproduction is when you establish the “look” of your game and decide how the art will be created.
  The Art Bible
  The production path
  Assets, Budgets, Task, and Schedules

## Slide 49: The Art Bible
Set the artistic style of the game
Members: designer, art director, and concept artist
Make sure a consistent style throughout
Most of art can take the form of
pencil sketches, but it is often useful in selling the game to develop a few glossy pieces that capture the high concept and pack a good visual punch
The concept artist makes reference sheets for other artists to work from

## Slide 50: The Art Bible
A good idea
assemble a visual reference library of images that reflect the direction you want the art to take.
Source of images can be
magazines, travel books, movie posters, and so on—as long as they’re used only for guidance and don’t find their way into the final product.

## Slide 51: Examples of Concept Art

## Slide 52: Examples of Concept Art

## Slide 53: Example: Create a functioning character in an action game
Designer’s spec
Concept sketch
3D model
Skin for the model
Animation for the figure
AI to the character
Dropping him into the game
Notes: All the tools you select along the way must be compatible.

## Slide 54: Example: Puzzle Design

## Slide 55: Production Path
A process by which you go
  from concept to reality
  from an idea to actual figures and gameplay on the screen.
Points to note:
  All the tools must be compatible (why?)
  work on one step can be imported to the next step, manipulated, and passed up the line.

## Slide 56: Assets, Budgets, Task, and Schedules
The Production Plan also includes the first draft of
  the asset list
  team tasking
  Equipment
  budget and costs, etc.

## Slide 57: The Project Plan
A roadmap
  that tells you how you’re going to build the game
It covers:
  Manpower Plan
    A spreadsheet –
      lists all the personnel, when they will start, and how much of their salaries will be applied to the project
  Resource Plan
    Calculates external costs
      Hardware purchases
      Support personnel
      Cost of voice, music, video, and so on

## Slide 58: The Project Plan
    Project Tracking Doc
      keep track of whether you’re on schedule
      Use project management software (may not cover all aspects of a game)
      Create a Gantt chart that reveals dependencies and the critical path (CPM)
    Budget
    P&L (Profit and Loss Statement)
    Development Schedule
    Milestone Definitions

## Slide 59: Production
Similar to design and implementation phases in software development.
Lifecycle models
  Waterfall
    Modified waterfall
  Iterative
    More suitable and common
    Rapid iterative prototyping
    XP, Agile, etc.

## Slide 60: Testing
Gameplay functionality
Unit/character functionality
Story progression
User interface
Sound and music
Compatibility
Gold master/final checklist

## Slide 61: Test-related Versions
Alpha – The beginning of the end
  At which the game is mostly playable from start to finish.
  a few workarounds or gaps
    not all the assets might be final,
  The engine, user interface, and all other major subsystems are complete
Closed Beta
  No severe defects
Open Beta
  Public access for test
Release
Notes: Alpha - At which the game is mostly playable from start to finish. There might still be a few
workarounds or gaps, and not all the assets might be final, but the engine, user interface,
and all other major subsystems are complete

## Slide 62: Publishing
Public relations (PR)
Marketing
Sales
Stores
Distributors
Original Equipment Manufacturer (OEM)
Promotion

## Slide 63: References
Textbook
Game Design, 2e
  Bob Bates
  Thomson, 2004
Game Producer’s Handbook
  Dan Irish
  Thomson, 2005
Some information and images are taken from the different online sources, only for educational purpose. I acknowledge them.

## Slide 64
Thank you!